***Project Planning Phase***

***Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)***

|  |  |
| --- | --- |
| Date | **7/11/2022** |
| Team ID | **PNT2022TMID43723** |
| Project Name | **Project - Natural Disasters Intensity**  **Analysis and Classification using Artificial Intelligence** |
| Maximum Marks | 8 Marks |

***Product Backlog, Sprint Schedule, and Estimation (4 Marks)***

Use the below template to create product backlog and sprint schedule


|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User**  **Story**  **Number** | **User Story / Task** | **Story Points** | **Priorit y** | **Team Members** |
| Sprint-1 | Registration | USN-1 | As a user ,registration for the application can be done through Facebook. | 3 | HIGH | Rajesh B |
| Sprint-1 |  | USN-2 | As a user, I can log into the Application by entering email and Password. | 3 | HIGH | Praneel S Sundar |
| Sprint-2 |  | USN-3 | As a user, registration for application can do mail and confirm password. | 3 | HIGH | Mohammed  Ziyad |
| Sprint-1 |  | USN-4 | As a user, registration for the application can be done by Gmail. | 3 | HIGH | Rahul K Nair |
| Sprint-1 | Login | USN-5 | As a user, I will receive confirmation email once I have registered for the application. | 3 | HIGH | Adarsh S |
|  | Dashboard |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

***Project Tracker, Velocity & Burn down Chart: (4 Marks)***

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total**  **Story**  **Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End**  **Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |

***Velocity:***

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



***Burn down Chart:***

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development m](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/)ethodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.

[**https://www.visual-paradigm.com/scrum/scrum-burndown-chart/**](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/) [**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)

**Reference:**

[**https://www.atlassian.com/agile/project-management**](https://www.atlassian.com/agile/project-management)

[**https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software**](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software) [**https://www.atlassian.com/agile/tutorials/epics**](https://www.atlassian.com/agile/tutorials/epics) [**https://www.atlassian.com/agile/tutorials/sprints**](https://www.atlassian.com/agile/tutorials/sprints)

[**https://www.atlassian.com/agile/project-management/estimation**](https://www.atlassian.com/agile/project-management/estimation) [**https://www.atlassian.com/agile/tutorials/burndown-charts**](https://www.atlassian.com/agile/tutorials/burndown-charts)